Software Engineering
Lecture 05 – Agile Methods
© 2015-20 Dr. Florian Echtler
Bauhaus-Universität Weimar
 <florian.echtler@uni-weimar.de>
This work is licensed under a Creative Commons Attribution-NonCommercial-ShareAlike 4.0 International License.

---
General problems with IT projects
Source (FU): McKinsey, 2012, http://www.mckinsey.com/...IT_projects_on_time_budget_and_value.ashx
- On average, large IT projects (> $15 million):
  - 45 % over budget
  - 7 % over time
  - 56 % less value than predicted
- 17 % of large projects fail so spectacularly as to threaten company survival

---
Plan-driven methods: Problems
- Emerged in 1960s from other engineering disciplines
- Business cycles getting ever faster
  → requirements change quickly
  → plan-driven methods require rework
- For small projects: massive overhead
  → often more management than development
- → starting in 1990s: shift to agile methods

---
The Agile Manifesto
Source (FU): Kent Beck et al., 2001, http://agilemanifesto.org/
“We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
- Individuals and interactions over processes and tools
- Working software over comprehensive documentation
- Customer collaboration over contract negotiation
- Responding to change over following a plan
  That is, while there is value in the items on the right, we value the items on the left more.”

---
Popularity of agile methods
Image source (FU): Prof. Dr. Komus, HS Koblenz, Studie Status Quo Agile 2014
Estimate your success quota for projects conducted with agile methods:
agile
hybrid
selective

---
Key aspects of agile models
- Interleaving of activities
  - Specification, design and implementation interleaved/concurrent
- Incremental development
  - Regular releases with customer involvement
- Prototyping tools
  - e.g. user interfaces quickly built with visual editors

---
Incremental Development
Image source (CC): https://en.wikipedia.org/wiki/Incremental_build_model

---
Key agile principles
- Customer involvement throughout the development process
- Incremental delivery based on customer's priorities
- People, not process: leave the development team to their own self-organizing ways
- Embrace change: expect requirements to change from the start
- Maintain simplicity by constant refactoring

---
Possible issues with agile methods
- Strong commitment & background knowledge (also in IT) from customer required
- Conflicting priorities from many stakeholders
- Team members' personalities?
- Cultural conflict with processes/contracts in large companies

---
Possible issues with agile (2)
- Constant refactoring means extra work → often neglected under time pressure
- Team members often change after each cycle → less stable environment
- Maintenance more difficult due to lack of documentation/original team

---
Things to consider
Best for...	Agile	Plan-driven
Development team	small, co-located, highly skilled	large, distributed, lower (average) skill
System size	small, monolithic	large, distributed
Regulation compliance or formal analysis needed?	no	yes
System lifetime and iterations	short/many	long/few
Organization	small startup	large corporation

---
Agile Methods
- Extreme Programming [Beck1999]
- Scrum [Schwaber/Beedle2001]
- Feature Driven Development [DeLuca1997] http://www.nebulon.com/
- (Open) Kanban [Hurtado2013] http://agilelion.com/agile-kanban-cafe/open-kanban

---
Extreme Programming (XP)
- Focused on development aspects
- Key components:
  - User stories define requirements
  - Pair programming, test-first development
  - Multiple new builds/versions per day
  - All tests must pass before integration
  - New releases delivered every ~ 2 weeks
  - No delays, remove features if necessary

---
XP: Planning & Design
- Incremental planning
  - Requirements based on “user stories”
  - Select stories for each release based on available time & priority
- Simple design
  - Only design for the current requirements
- On-site customer
  - Customer representative as full-time team member

---
XP: Planning & Design (2)
- Conventional wisdom in SE: “design for change” → anticipating changes now saves time and effort later
- XP perspective: changes cannot be reliably anticipated, leads to unnecessary effort for generalization
  → constant code improvement/refactoring

---
XP: User Stories
Source (FU): Sommerville, Software Engineering, Chapter 3
Sample user story: Prescribing medication
Kate is a doctor who wishes to prescribe medication for a patient attending a clinic. The patient record is already displayed on her computer, so she clicks on the medication field and can select “current medication”, “new medication” or “formulary”.
If she selects “current medication”, the system asks her to check the dose. If she wants to change the dose, she enters the new value and then confirms the prescription.
[…]
The system always checks that the dose is within the approved range. If it isn't, Kate is asked to change the dose.
After Kate has confirmed the prescription, it will be displayed for checking. She either clicks 'OK' or 'Change'. If she clicks 'OK', the prescription is recorded on the audit database. If she clicks on 'Change', she reenters the 'Prescribing Medication' process.

---
XP: User Stories (2)
Source (FU): Sommerville, Software Engineering, Chapter 3
- User stories broken down into tasks
  - Task 1: Change dose of prescribed drug [...]
  - Task 2: Formulary selection [...]
  - Task 3: Dose checking
    Dose checking is a safety precaution to check that the doctor has not prescribed a dangerously small or large dose.
    Using the formulary ID for the generic drug name, look up the formulary and retrieve the recommended maximum and minimum dose.
    Check the prescribed dose against the minimum and maximum. If outside the range, issue an error message saying that the dose is too high or too low. If within the range, enable the 'Confirm' button.

---
XP: Development
- Pair programming
  - Two people on one workstation
  - Provides instant code review
- Constant refactoring, e.g.
  - Rename methods/classes with descriptive names
  - Move long code section to separate method
- Collective ownership
  - All developers work on all system components
  - No “islands of expertise”

---
XP: Development (2)
- Test-first development
  - Automated unit tests
  - Written before the code itself
- Continuous integration
  - Task completed → integrate into whole system
  - Whole build, all tests must still pass
- Sustainable pace
  - Significant overtime not acceptable
  - Reduces code quality and long-term performance

---
XP: Testing
- Incremental development
  → no clear/fixed specification
  → no external testing team possible
- Tests created by developers before the code
  → implicitly defines interface & spec.
  → avoids test lag
- Tests built on tasks from user stories
- Customer involvement through test cases

---
XP: Testing - Example
Source (FU): Sommerville, Software Engineering, Chapter 3
- Test: Dose Checking
  - Input:
    - A number in mg representing a single dose of the drug.
    - A number representing the number of doses per day.
  - Tests:
    - Input where single dose is correct but freq. too high.
    - Input where single dose is too high or too low.
    - Input where single dose * freq. is too high or too low.
    - Input where single dose * freq. is in permitted range.
  - Output:
    - OK or error message that dose is outside of safe range.

---
XP: Testing – possible issues
- Code coverage
  - Developers may skip certain test cases
  - Refactoring can cause classes to be missed
- “Incremental testing”
  - Interaction between classes difficult to test
  - Even 100% unit test coverage can't catch all bugs

---
XP: Pair Programming
- Two developers on one workstation
  - Supports collective ownership/responsibility, “egoless programming”
  - Informal review process: each line of code is looked at by at least 2 persons
- Total productivity comparable to 2 persons working alone: continuous discussion →
  - Implicit knowledge sharing
  - Fewer false starts/mistakes
- However: depends on individual personality!

---
Scrum
- Focused on management aspects
    - Definition – British (informal), orig. from Rugby:
      - a disorderly crowd of people or things. "there was quite a scrum of people at the bar"
- Designed to enable management of iterative development processes (contradiction!)
- 3 phases:
  - Outline – general objectives, architecture
  - Sprint cycles – develop one release per cycle
  - Project closure – wrap-up & documentation

---
Scrum
Select
Assess
Initial planning
and design
Project closure
Develop
Review
“Sprint cycle”

---
Scrum
- Sprint cycle (~ 2 weeks = one release in XP)
  - Assess product backlog (work to be done)
  - Select features/functionality (with customer)
  - Develop release (team isolation by Scrum master)
  - Review and present to stakeholders

---
Scrum Master/Meetings
- Facilitator – main tasks:
  - Arrange daily stand-up meetings (~ 15 min.)
  - Track backlog/work to be done
  - Record decisions
  - Communicate with customers/upper management
- Daily meetings
  - Everyone briefly describes progress/problems/ plan for the day
  - Everyone knows about project state

---
Scrum Board
Image source (CC): https://en.wikipedia.org/wiki/Scrum_%28software_development%29
- Often used to track progress during sprint cycle
- Categories: ToDo, In Progress, (Testing), Done

---
Scrum: Burn-down chart
Image source (CC): https://en.wikipedia.org/wiki/Scrum_%28software_development%29

---
Scaling agile methods up
- Scaling up: agile methods for large systems
  - Consist of separate, communicating subsystems
  - Include/interact with other existing systems
  - Have to follow regulations (e.g. aircraft)
  - Long procurement/development/deployment time
  - Multiple stakeholders

---
Scaling agile methods up (2)
- Agile adaption requires …
  - Multiple teams (too large for single small team)
  - At least some up-front architecture design
  - Communication mechanisms between teams (e.g. Wikis, video calls, group chat, … )
  - More detailed documentation
  - Continuous integration perhaps not possible due to build duration

---
Scaling agile methods out
- Scaling out: agile methods in large companies
- Needs to deal with …
  - Reluctance in upper management
  - Incompatible with bureaucratic procedures/regulations
  - Wide range of skill levels in teams
  - Cultural resistance

---
Summary
- Both plan-driven and agile have merits
- Textbook examples are unlikely to work in reality without adaptation
  Remember: one size does not fit all.

---
Questions/suggestions?