Software Engineering
Lecture 03 – Software Processes
© 2015 Dr. Florian Echtler
Bauhaus University Weimar
 <florian.echtler@uni-weimar.de>
This work is licensed under a Creative Commons Attribution-NonCommercial-ShareAlike 4.0 International License.

---
Software Processes
- SPs are “activities involved in producing a software system”
- SP models are “abstract representations of these processes”
  (Definitions from [Sommerville2011])
- There is no ideal process.
- One size does not fit all.

---
Fundamental Activities
- 4 fundamental activities – software …
  - Specification
  - Design & Implementation
  - Validation
  - Evolution
- Major components:
  - Products (= outcomes of an activity)
  - Roles (= responsibilities of people involved)
  - Pre- and post-conditions

---
Software Specification
- Defines functionality of/constrains on the software product
- Also known as requirements engineering
- Nearly always the initial step
- Sub-activities:
  - Feasibility study
  - Requirements elicitation/analysis
  - Requirements specification
  - Requirements validation

---
Software Specification
Image source (FU): Sommerville, Software Engineering, Chapter 2, https://xkcd.com/1425/
Feasibility
study
Requirements
elicitation and
analysis
Requirements
specification
Feasibility
report
Requirements
validation
System
models
User and system
requirements
Requirements
document

---
Requirements Specification
- User requirements: (“Lastenheft”)
  - Statements in natural language (+ diagrams)
  - What services is the system expected to provide?
  - What constraints is it expected to observe?
  - Often part of the call for bids (“Ausschreibung”)
- System requirements: (“Pflichtenheft”)
  - Detailed description of functions/services
  - Defines exactly what is to be implemented
  - Often part of the contract

---
User requirements
- “Lastenheft” → customer's view
- Clear, rigid structure, e.g. from [Balzert2009]
    - Zielbestimmung
    - Einsatz
    - Funktionen
    - Daten
    - (Zusatz-)Leistungen
    - Qualitätsanforderungen
    - Ergänzungen

---
System requirements
- “Pflichtenheft” → developer's view
- Extension of UR with additional sections
    - Zielbestimmung
    - Einsatz
    - Produktumgebung
    - Funktionen
    - Daten
    - (Zusatz-)Leistungen
    - Qualitätsziele
    - Testszenarien/-fälle
    - Entwicklungsumgebung
    - Ergänzungen

---
Requirements Specification (2)
Source (FU): Sommerville, Software Engineering, Chapter 4
- User requirements example (“feature wishes”)
  - The patient management system shall generate monthly management reports showing the cost of drugs prescribed by each clinic during that month.
- System requirements example (“testable”)
  - On the last working day of each month, a summary of the drugs prescribed, their cost, and the prescribing clinics shall be generated.
  - The system shall automatically generate the report for printing after 17:30 on the last working day of the month.
  - A report shall be created for each clinic and shall list the individual drug names, the total number of prescriptions, the number of doses prescribed, and the total cost of the prescribed drugs.
  - If drugs are available in different dose units (e.g., 10 mg, 20 mg) separate reports shall be created for each dose unit.
  - Access to all cost reports shall be restricted to authorized users listed on a management access control list.

---
Requirements Specification (3)
- Functional requirements
  - What should the system (not) do?
  - E.g. “A user shall be able to search the appointment lists for all clinics.”
- Non-functional requirements
  - Reliability, response time, security, ease of use …
  - E.g. “The system shall be available during normal working hours (Mo-Fr, 8:30 – 17:30). Downtime during NWH shall not exceed 5 sec. per day.”
  - “The system shall conform to ISO Standard XYZ.”

---
Software Design & Implementation
- Conversion from system specification to executable system
- Sub-activities:
  - Design
    - e.g. architecture, interface, component, database, …
    - Often involves graphical models, UML
  - Implementation
    - Often interleaved with design (depending on SPM)
    - Also involves testing & debugging

---
Software Design & Implementation
Image source (FU): Sommerville, Software Engineering, Chapter 2
Requirements
specification
Design activities
Component
design
Architectural
design
Abstract
specification
Interface
design
Data structure
design
Algorithm
design
System
architecture
Software
specification
Interface
specification
Component
specification
Data structure
specification
Algorithm
specification
Design products

---
Software Validation
- Verification and validation (V&V)
- Validation → “Are we building the right product?” [Boehm79]
  - User testing
  - Acceptance testing (with user-supplied data)
- Verification → “Are we building the product right?” [Boehm79]
  - Unit testing (with developer-supplied data)
  - System testing

---
Software Validation
Image source (FU): Sommerville, Software Engineering, Chapter 2
Requirements
specification
System
specification
System
design
Detailed
design
Acceptance
test plan
System
integration
test plan
Sub-system
integration
test plan
Module and
unit tests
Service
Acceptance
test
System
integration test
Sub-system
integration test

---
Software Evolution
- Also known as software maintenance
- Often higher costs than initial development
- Integral part of the entire software process

---
Software Evolution
Image source (FU): Sommerville, Software Engineering, Chapter 2
Beware of “not-invented-here” (NIH) syndrome
Evaluate
existing systems
Requirements
specification
Propose system
changes
Modify
systems
New
system
Existing
systems

---
“Plan-driven” vs. “Agile”
- Plan-driven processes:
  - All steps/activities planned in advance
  - Progress measured against this plan
- Agile processes:
  - Incremental planning
  - Easier adaptation to change
  - More difficult to measure progress
- Many hybrid methods

---
Example Software Processes
- Waterfall model
- Other “traditional” models
- Incremental development
- Reuse-oriented development

---
Waterfall Model
Requirements
specification
System and
software design
Implementation
and unit testing
Integration/
System testing
Operation/
maintenance

---
Waterfall Model
- Derived from general systems engineering
- Phases …
  - have clear lifetimes (plan-driven)
  - end with “sign-off” on specific documents → iterations are expensive
- Used in formal development (proof-driven, for safety-critical systems)
- Very inflexible

---
Other “traditional” models
Image source (CC): https://en.wikipedia.org/wiki/Rational_Unified_Process
- Rational Unified Process (RUP) [Krutchen03]
- Derived from work on UML
- Focus on business perspective
- Focus on iteration

---
Other “traditional” models
Image source (PD): https://en.wikipedia.org/wiki/Spiral_model
- Spiral Model [Boehm88]
- 4 sectors for each cycle
- Focus on risk assessment

---
Other “traditional” models
Image source (CC): https://de.wikipedia.org/wiki/V-Modell
- V Model [Boehm79], based on Waterfall
- Often used by German government
- Current variant: “V-Modell XT”

---
Incremental Development
Image source (CC): https://en.wikipedia.org/wiki/Incremental_build_model

---
Incremental Development
- Also known as evolutionary development
- Basis for many agile processes
- Quickly develop multiple prototypes
- Test with end users, refine, repeat
- Very useful for GUI applications

---
Reuse-oriented Development
Image source (FU): Sommerville, Software Engineering, Chapter 2
- Focus on reuse/adaptation of existing components
- Needs requirement compromises
- Often used in Web context (e.g. LAMP stack)
Requirements
specification
Component
analysis
Requirements
modification
System
validation
Development/
Integration
System design
with reuse

---
Reacting to Change
- Change will happen during the SP
- Two strategies for coping with change:
  - Change avoidance → Prototyping
  - Change tolerance → Incremental Delivery

---
Prototyping
- Quickly create prototypes and expose to users
- Useful during all phases
- Initial prototypes may not even contain code (e.g. paper prototypes, mockups, Wizard-of-Oz)
- Be prepared to throw entire prototypes away

---
Incremental Delivery
Image source (FU): Sommerville, Software Engineering, Chapter 2
- Order functionality by importance
- Deliver most important functions to the end user first
- Either plan-driven (increments defined in advance) or agile (inc. defined on-the-fly)
Define outline
requirements
Define
increments
Design system
architecture
Develop
increment
Validate
increment
Integrate
increment
Validate
system
Final
system
System incomplete

---
Questions?
Image source (FU): http://www.paragoninnovations.com/ng4/guide.shtml
Thanks for listening!